Project-INDURE: Phase I

Project Meeting 1. February 20, 2008. 1:30pm. LWSN 3144D

Invitees:

Computer Science: Aditya Mathur and Luo Si

iTaP: Kyle Bowen, and Jason Fish Fish.

SPS and OTC: Christopher LaGuire and Robert Dimmitt

Agenda

- Proposal status

- Review project goals

- Review Phase I deliverables

- Prioritize tasks and set internal deadlines

- Scheduling regular meetings

- Goal

Develop, deploy, and maintain an easy-to-access database of research expertise, intellectual property, and ongoing sponsored research projects at academic institutions across the state of Indiana.

- Deadline and Deliverables

Original: May 30, 2008. Revised: June 30, 2008

- An operational INDURE Version 0.8 database will be available at the end of this phase.

- INDURE will offer features needed for expertise search, sponsored project search, and intellectual property search.

- INDURE will contain faculty, sponsored research project, and intellectual property data from Ball State University, Indiana University, Notre Dame, and Purdue University.

- Search tool from humanizing technologies integrated into INDURE.  Revision: (i) Search tool from humanizing technologies integrated into INDURE. (ii) Lemure search technology integrated into INDURE.

- Task Prioritization

Suggested initial set of tasks:

- Develop overall structure of INDURE [iTaP]

  - PURE enhanced structure

  - User and Admin hierarchy: Super Admin (SA), Admin INDURE (AI), Admin Local (AL), User (U)

  - User authentication

- Incrementally transform PURE to INDURE [iTaP]

  - Create an independent site for INDURE; PURE link redirected to INDURE site

- Add a feature to filter data by university: Home page and all other pages where faculty information is displayed. This should be a hierarchical filter: University:Campus:Department

- Add university column in faculty data display

- Populate INDURE with data from PURE and Notre Dame

- Plan Lemur integration into INDURE [Luo Si]

- Plan for data extraction and encapsulation from SPS and OTC databases [SPS and OTC]