Project-INDURE(: Phase I

Project Meeting10. June 10, 2008. 2:30pm. LWSN 3144D

Agenda

- Phase I status [Bowen, Fish, Mathur]

  - Tasks completed and to be completed [See table on the next page]

  - Admin hierarchy implementation

  - Purchase of indure.org

- Search [Bowen, Fish, HTInc, Luo, and Mathur]

  - Home page search using faculty URL*

  - Google Scholar search: copyright issues

  - Use of Pub-med, NSF, and NIH databases*

  - Use of SPS and OTC data

  - Use of conceptual similarity*

  - Automatic taxonomy creation*

  - Directed search: By name, taxonomy, department, database, and keyword

  - Keyword grammar: un-interpreted string, interpreted string: AND-OR search

  - Search effectiveness experiments*

- Data imports [Fish, Chris Laguire]

  - SPS

  - OTC

- User interface

  - Search box: add boxes for indicating directed search

  - Improve selection of department, research area, and faculty

  - Search feedback display on demand [under “more info”]

  - Placement of data under “More info”

  - Incremental display of search results: 10 at a time.

- Phase II planning

- Other items

*: To be undertaken in Phase II.

Status summary as of June 10, 2008

| Phase | Milestone | Status |
| --- | --- | --- |
| 1A | Requirements analysis completed in collaboration with Business/University Liaison and one participating university. | Met |
|  | XML feeds from Purdue’s sponsored research programs and intellectual property databases developed. | Pending |
|  | Features implemented to allow populating INDURE( with faculty data. | Met |
|  | Data from PURE transferred to INDURE(. | Met |
| 1B | Training and instructional manuals available online. | Met |
|  | Training sessions organized for each of the four participating universities. | Met |
|  | INDURE( Version 0.9 demonstration sessions organized to IEDC and other interested college/university participants. | Pending |
|  | Advanced search capability implemented in collaboration with humanizing technologies. 1) more user-friendly search results ranked by relevance and 2) a rich set of faculty profiles that combines keywords and their respective publications and doctoral theses advised. | Met |
| 1C | Marketing of INDURE( to potential universities. | Met |
|  | Data population from four universities completed. | Pending |
|  | Feedback from users and requested updates to the user-interface and feature set implemented. | Pending |
|  | A subset of automatically obtained faculty publication data included in INDURE(. | Met |
|  | INDURE( Version 1.0 in use. | Pending |

<End of Meeting Agenda>